## Slide 1
Annex D: Items Needing Verification

## Slide 2
VERIFIED FACTS (High Confidence)
| Finding | Evidence | Source |
| ----------------------------------------------------- | ------------------------------ | ------------------------------------ |
| 343 Azure resources deployed | Infrastructure inventory | docs/work_in_progress/infra/ |
| .NET 3.1 EOL Dec 2022, upgraded to 8.0 Nov 4 | Microsoft docs + code analysis | docs/work_in_progress/code_analysis/ |
| 700+ tests in CI/CD pipeline | Nov 5 workshop testimony | Workshop transcript |
| Matching Engine REST API integration | Code analysis (42+ files) | MatchingEngine_integration.md |
| May-June 2024 production incident (6 months recovery) | Yann testimony | Oct 21 transcript, Line 41:40 |
| CAB established May 2024 | Yann testimony | Oct 21 transcript, Line 11:00 |
| €50k/month cloud costs (€600K/year) | Yann statement | Oct 21 transcript, Line 22:23 |
| No git history provided (zip format only) | Source code delivery format | Confirmed Nov 4 |
| IaC templates not included (proprietary Smart AIM) | Nov 5 workshop | CI/CD workshop transcript |
| No automated cost correlation tooling | Spanish Poi
[Content truncated - see full documentation]

## Slide 3
ASSUMPTIONS NEEDING VALIDATION (Medium-Low Confidence)
| Assumption | Basis | Validation Needed | Priority |
| --------------------------------------------------- | ----------------------------------- | ------------------------------------------------------ | -------- |
| Hyperscale savings: €3,300/month | Spanish Point PSA5499 | Based on single month average; auto-scaling may vary | MEDIUM |
| Vendor switch timeline: 12-24 months | Audit team estimate | Requires detailed vendor proposals and scoping | HIGH |
| Vendor switch cost: €300-600K | Audit team educated guess | Requires detailed scoping, very low confidence | HIGH |
| Knowledge transfer HIGH RISK | Code review observations | CRITICAL: Pilot test required | URGENT |
| ISWC API rate limit 3-5 req/sec | Yann Oct 30 statement | Not confirmed in Nov 5 workshop; need Moïse validation | MEDIUM |
| Cost optimization potential: 10-20% | Audit team estimate (€60-120K/year) | Requires detailed Azure cost breakdown | MEDIUM |
| Matching Engine replacement effort: 6-12 months | Architecture analysis | Depends on alternatives available (unknown) | LOW |
| IaC reconstruction: 1-2 months | Audit team estimate
[Content truncated - see full documentation]

## Slide 4
CRITICAL UNKNOWNS (Require Investigation)
### 1. Can independent vendor maintain the code?
- Status: UNKNOWN
- Validation: €10-20K pilot test (Dec 2025 - Feb 2026)
- Impact: Determines vendor switch feasibility
### 2. Do alternative matching engines exist?
- Status: UNKNOWN
- Validation: Market research (Jan-Feb 2026)
- Impact: Determines Matching Engine lock-in severity
### 3. Is SQL Server the performance bottleneck?
- Status: UNVERIFIED (Spanish Point claims no issues)
- Validation: Meet with Moïse, review Application Insights
- Impact: Determines Hyperscale proposal justification
### 4. What are actual production performance metrics?
- Status: UNVERIFIED (no proactive dashboards shared)
- Validation: Request from Spanish Point or CISAC operational team
- Impact: Validates or refutes performance claims
### 5. What does Smart AIM library licensing cost?
- Status: UNKNOWN
- Validation: Negotiate with Spanish Point
- Impact: Affects vendor switch cost calculation

## Slide 5
ITEMS NEEDING CLARIFICATION FROM CISAC
1. What features/improvements are agencies requesting? (Moïse operational knowledge)
2. What are user performance complaints? (Moïse operational knowledge)
3. What is acceptable pilot feature scope? (Yann + Moïse definition)
4. Which contract terms are highest priority? (CISAC leadership input)
5. Is March 2026 decision timeline feasible? (CISAC internal planning)

## Slide 6
ITEMS NEEDING CLARIFICATION FROM SPANISH POINT
1. Git history access status (compliance review pending since Nov 5)
2. Databricks upgrade roadmap (version, timeline, cost)
3. Pipeline test runner fix ETA (urgent - blocked since Nov 4)
4. IaC templates inclusion negotiation (standard deliverable vs proprietary)
5. Cost correlation tooling (Spanish Point develops vs CISAC builds)
6. 20-day environment extension justification (why not 0.5 days if IaC exists?)
---
|