## Slide 1
PART 5: Vendor Lock-in Reality

## Slide 2
Slide Three Lock-in Mechanisms
Vendor Lock-in Assessment
1. Matching Engine 2. Infrastructure-as-Code
(Contractual + Conceptual) (Proprietary Library)
🔴 Source code: Contract 🔴 IaC templates: Not included
termination only in source delivery
✅ Physical separation: REST API 🔴 Smart AIM library: Proprietary
integration (good architecture)
⚠️ "Heart of the product" (Yann) ⚠️ Options: Rebuild (1-2 months)
or License Smart AIM
Impact: Alternative matching Impact: Environment replication
engines unknown, refactoring impossible without rebuild
required or licensing
3. Knowledge Transfer
(Implicit Knowledge)
⚠️ Minimal code comments
🔴 No onboarding process
⚠️ Significant duplication
⚠️ "Tentacular" dependencies
Impact: Vendor switch viability
UNKNOWN (highest risk)
Notes: Vendor lock-in has three distinct mechanisms. Let's examine each.
**Mechanism 1: Matching Engine (Contractual + Conceptual)**
The Matching Engine is contractually restricted - source code only accessible upon contract termination. Yann's assessment: "Extrêmement fort. Le cœur de notre produit, c'est leur outil."
Translation: "Extremely strong. The heart of our product is their tool."
The good news: The architecture is clean. Matching Engine is physically separated, accessed only via REST API. Our code analysis found proper interface abstraction (`IMatchingEngineMatchingService.cs`).
**Technically, the Matching Engine could be replaced** - IF an alternative matching engine exists with compatible API, OR if CISAC builds an adapter/facade layer.
The unknowns:
- Do alternative matching engines exist? (Market research needed)
- What would refactoring effort be? (Depends on alternative chosen)
- Can Spanish Point's Matching Engine be replicated? (IP constraints)
**Mechanism 2: Infrastructure-as-Code (Proprietary Library)**
IaC templates and CI/CD pipeline definitions are NOT included in source code delivery. Spanish Point considers these part of their proprietary "Smart AIM library."
If CISAC switches vendors, options are:
1. **Rebuild IaC from scratch** - Reverse-engineer 343 Azure resources from portal. Estimated 1-2 months effort. Error-prone.
2. **License Smart AIM library** - Pay Spanish Point for access. Cost unknown. Creates ongoing dependency even after vendor switch.
This is a **critical blocker** for seamless vendor transition. Environment replication becomes manual effort instead of automated script execution.
**Mechanism 3: Knowledge Transfer (Implicit Knowledge)**
This is the highest risk because it's the hardest to quantify.
- Minimal code comments (business logic not documented)
- No onboarding process or "how to contribute" guide
- Significant code duplication (increases cognitive load)
- "Tentacular" dependencies (Spanish Point's warning)
**Can another vendor maintain this system?** We don't know. The code is readable, but understanding WHY it works this way requires implicit knowledge.
Guillaume and Bastien's assessment: "Even for them, onboarding new developers must be hard."
**Before CISAC commits to vendor independence strategy, this MUST be tested.** Assign a small feature to an independent vendor. See if they can deliver with only the available materials.
**Combined impact:**
Technical coupling: LOW (clean architecture, REST APIs, interface abstractions)
Organizational coupling: HIGH (contract terms, knowledge transfer, proprietary IaC)
Vendor switch is technically possible but organizationally complex and risky. Preliminary estimate: 12-24 months, €300-600K. **LOW CONFIDENCE** - needs detailed vendor proposals.

## Slide 3
Slide Matching Engine Deep-Dive - "Heart of the Product"
Matching Engine Integration Architecture
ISWC Application Matching Engine (Spanish Point)
┌────────────────────┐ ┌──────────────────────────────┐
│ Validation │ │ Matching Engine API │
│ Pipeline │ REST │ (Deployed separately) │
│ │◀───HTTP────▶│ │
│ ┌──────────────┐ │ │ ┌────────────────────────┐ │
│ │IMatchingEngine│ │ │ │ Proprietary Matching │ │
│ │MatchingService│ │ │ │ Algorithm │ │
│ │ (Interface) │ │ │ │ │ │
│ └──────────────┘ │ │ │ Source Code: │ │
│ ▲ │ │ │ Contract termination │ │
│ │ │ │ │ only │ │
│ ┌──────────────┐ │ │ └────────────────────────┘ │
│ │MatchingEngine│ │ OAuth2 │ │
│ │MatchingService│──┼────Auth────▶│ Authentication │
│ │ (.cs) │ │ │ │
│ └──────────────┘ │ │ REST Endpoints: │
│ │ │ • POST /match │
│ │ │ • GET /results │
•───────────────────┘ •─────────────────────────────┘
✅ POSITIVE: Clean architectural separation (physically separated)
⚠️ CONCERN: Synchronous blocking calls (performance coupling)
🔴 BLOCKER: Contractual restriction (source code inaccessible)
42+ files reviewed
┌─────────────────────────────────────────────────────┐
│ Interface Abstraction: IMatchingEngineMatchingService│
│ Implementation: MatchingEngineMatchingService.cs │
│ Authentication: OAuth2 client credentials │
│ HTTP Client: Factory pattern (proper DI) │
│ Error Handling: Try-catch with logging │
│ Timeout Configuration: Configurable │
•────────────────────────────────────────────────────┘
Assessment:
✅ Professional implementation
✅ Could be swapped for alternative (technically)
⚠️ Synchronous calls = performance coupling
🔴 Unknown: Alternative matching engines available?
Notes: The Matching Engine deserves special attention - it's both the cleanest technical integration AND the strongest lock-in.
**Clean architecture:**
Our code analysis reviewed 42+ files related to the Matching Engine integration. What we found: proper interface abstraction, OAuth2 authentication, HTTP client factory pattern, error handling, timeout configuration.
This is professional implementation. Architecturally, the Matching Engine is properly separated - it's deployed as a separate service, accessed only via REST API. There's no embedded code, no direct database coupling.
**Technically, it could be swapped for an alternative** - IF one exists.
**The contractual restriction:**
The source code is only accessible upon contract termination. This creates a catch-22:
- You cannot evaluate alternatives without knowing what the Matching Engine does internally
- You cannot build a replacement without understanding its algorithms
- You cannot even assess the replacement effort
And as Yann noted: even if you got the code, "we wouldn't even be able to maintain it ourselves."
It's complex, proprietary, and central to the business logic.
**Yann's strategic assessment:**
"The heart of our product is their tool. That's the difficulty."
The Matching Engine IS the ISWC system's core value - determining if a new work matches existing works in the global database. Without it, you have a data entry system, not a deduplication system.
**Decoupling options:**
1. **Find alternative matching engine** - Does the market offer alternatives? Fuzzy matching algorithms for music works? This requires market research. If alternatives exist, the integration could be swapped (adapter layer needed for different API contracts).
2. **Build adapter/facade layer** - Design the application to support multiple matching engine vendors. Abstract the matching logic behind CISAC-owned interfaces. This allows switching vendors or running multiple engines in parallel for validation.
Effort: Months (substantial refactoring of validation/processing flows)
3. **Accept lock-in, negotiate better terms** - Pragmatic short-term approach. Acknowledge the Matching Engine lock-in, but use it as leverage to negotiate better transparency, cost control, and governance.
**Our recommendation:** Option 3 short-term (negotiate better terms), while researching Option 1 (alternative vendors) to inform long-term strategy. Option 2 (adapter layer) is a fallback if alternatives exist.
**The key unknown: Do alternative matching engines exist?**
We haven't researched this market. CISAC should. Not to commit to switching - but to know your options. Having alternatives strengthens your negotiating position even if you never switch.

## Slide 4
Slide What We Can't Access - Visibility Gaps
Access Status Matrix (as of Nov 24, 2025)
Resource Status Impact on Vendor Independence
✅ ISWC Application Source Code GRANTED Can analyze architecture,
(.NET 8) code quality, integration
patterns
⚠️ Git Commit History PENDING Cannot analyze evolution,
(3+ weeks) developer turnover, knowledge
concentration (bus factor)
🔴 Matching Engine Source Code BLOCKED Cannot assess replacement
(Contract) feasibility, build alternative,
or evaluate IP constraints
🔴 IaC Templates & CI/CD Pipeline EXCLUDED Cannot reproduce environments,
(Proprietary) understand deployment process,
or enable new vendor
🟡 Azure DevOps Board (Task Mgmt) PENDING Cannot assess velocity,
(CISAC auth) sprint planning, agile
maturity
🟡 Production Performance Metrics LIMITED Relies on Spanish Point claims
rather than shared dashboards
🟡 Cost Correlation Data MANUAL No automated tooling,
support ticket required
Access Request → Question "Why?" → Multiple Objections → Reluctant Sharing
Examples:
• Code access: Legal → Technical → Proprietary → Compliance review
• Git history: "Internal working process" → Compliance review (3+ weeks)
• IaC templates: "Proprietary library" → Not included in delivery
• Cost data: No tooling → Manual investigation → Limited history
HIGH IMPACT (Vendor Independence)
• IaC Templates: Critical blocker for vendor switch
• Matching Engine: Cannot assess alternatives
• Git History: Cannot analyze evolution patterns
MEDIUM IMPACT (Operational Visibility)
• Performance Metrics: Cannot validate claims
• Cost Correlation: Cannot explain spending
• DevOps Board: Cannot assess delivery velocity
LOW IMPACT (Audit Depth)
• Limited access reduced audit depth but sufficient for strategic assessment
Notes: Let's summarize what we could and couldn't access during this audit, and why it matters.
**What we got (✅):**
ISWC application source code (.NET 8 version). This was sufficient to assess architecture, code quality, integration patterns. We could verify the Matching Engine is properly separated, analyze the validation pipeline, document the component structure.
**What's pending (⚠️):**
1. **Git commit history** - We requested this November 5. Spanish Point's position: "Source code provided, history is internal working process." Compliance review pending. **Still pending today, 3+ weeks later.**
Impact: We cannot analyze code evolution patterns, developer turnover, commit frequency by component, or knowledge concentration (bus factor analysis). These would inform knowledge transfer risk assessment.
2. **Azure DevOps Board** - Accessible to multiple agencies, requires CISAC authorization for audit team. We weren't granted access.
Impact: Cannot assess feature delivery velocity, sprint planning maturity, task management processes. These would inform vendor performance evaluation.
**What's blocked (🔴):**
1. **Matching Engine source code** - Contractual restriction. Only accessible upon contract termination.
Impact: Cannot assess replacement feasibility, build alternative, or evaluate IP constraints. This is the core lock-in.
2. **IaC templates & CI/CD pipeline** - Considered proprietary Smart AIM library. Not included in source code delivery.
Impact: Cannot reproduce environments, understand deployment automation, or enable new vendor takeover. **Critical blocker for vendor switch.**
**What's limited (🟡):**
1. **Production performance metrics** - No proactive dashboard shared. Relying on Spanish Point claims in workshops.
Impact: Cannot validate performance assertions independently. Requires trust rather than verification.
2. **Cost correlation data** - No automated tooling. Manual investigation via support ticket required.
Impact: Cannot explain monthly spending variations to stakeholders. Limits cost control and forecasting.
**The pattern:**
Every access request follows the same cycle:
1. Request made
2. "Why do you need this?" question
3. Multiple objections raised sequentially
4. Information shared reluctantly, if at all
This isn't a security posture - it's a defensive culture.
**Impact on vendor independence:**
The IaC templates and Matching Engine restrictions are **critical blockers** for vendor switch. Without IaC, a new vendor must reverse-engineer 343 Azure resources (1-2 months, error-prone). Without Matching Engine alternatives, the switch may be infeasible regardless of other factors.
The git history and performance metrics are **visibility gaps** that reduce CISAC's ability to validate vendor claims and assess risk.
**Recommendation:** Negotiate these as contract terms - git history, IaC templates, performance dashboards should be standard deliverables, not optional extras or proprietary assets.

## Slide 5
Slide Vendor Switch Effort Estimate - Preliminary Assessment
Vendor Switch Effort Estimate (Preliminary, LOW Confidence)
Component Effort Estimate Dependencies & Risks
Application Code Handover 3-6 months • Knowledge transfer viability UNKNOWN
  • Minimal documentation
  • No onboarding process
  • Recommend: Pilot test first
IaC Reconstruction 1-2 months • 343 Azure resources
  • Reverse-engineer from portal
  • OR license Smart AIM library (cost unknown)
Matching Engine 6-12 months • Alternative vendors UNKNOWN
Replacement (if required) • Substantial refactoring likely
  • OR accept ongoing lock-in
Knowledge Transfer 6-12 months • Parallel vendor overlap recommended
(Overlap Period) (parallel run) • Gradual transition reduces risk
───────────────────────────────────────────────────────────────────────────
TOTAL TIMELINE 12-24 months HIGH uncertainty due to unknowns
ESTIMATED COST €300K - €600K VERY LOW confidence
(educated guess, not scoped)
CRITICAL UNKNOWNS:
🔴 Can independent vendor maintain the code? (Knowledge transfer pilot needed)
🔴 Do alternative matching engines exist? (Market research needed)
🔴 What does Smart AIM library license cost? (Negotiate with Spanish Point)
HIGHEST RISK: Knowledge Transfer Viability
• Cannot confirm another vendor could deliver
• Minimal documentation, implicit knowledge
• MITIGATION: €10-20K pilot test (assign small feature to independent vendor)
HIGH RISK: Matching Engine Alternatives
• Market unknown, replacement feasibility uncertain
• MITIGATION: Market research, vendor RFP process
MEDIUM RISK: IaC Reconstruction
• Technically feasible but time-intensive
• MITIGATION: Negotiate IaC inclusion or Smart AIM licensing terms
MEDIUM RISK: Timeline Overruns
• 12-24 month estimate has HIGH uncertainty
• MITIGATION: Phased approach, pilot testing, parallel overlap
Option A: Vendor Switch Option B: Improve Current Relationship
• 12-24 months timeline • Immediate (contract renegotiation)
• €300-600K cost• Minimal cost (leverage existing contract)
• HIGH risk (knowledge transfer)• MEDIUM risk (dependency continues)
• Uncertain outcome • Proven platform (already works)
• Full independence (if successful)• Better terms, more transparency
RECOMMENDATION: Test knowledge transfer BEFORE committing to switch
Notes: Let's talk about what it would actually take to switch vendors.
**Important caveat: These are preliminary estimates with LOW confidence.** We haven't scoped detailed requirements. We haven't received vendor proposals. We haven't tested knowledge transfer. Treat these as order-of-magnitude educated guesses, not commitments.
**Application code handover: 3-6 months**
Assuming another vendor can onboard to the codebase, we estimate 3-6 months for knowledge transfer. This depends entirely on:
- Documentation quality (currently limited)
- New vendor's experience with similar systems
- Spanish Point's cooperation with handover
**But we don't know if this is even feasible.** Hence our strong recommendation for a pilot test.
**IaC reconstruction: 1-2 months**
Reverse-engineering 343 Azure resources from the portal is technically feasible but time-intensive and error-prone. Configuration drift, missing dependencies, undocumented settings - all create risk.
Alternative: License the Smart AIM library from Spanish Point. Cost unknown. This creates ongoing dependency even after vendor switch.
**Matching Engine replacement: 6-12 months (if required)**
IF CISAC decides to replace the Matching Engine, expect substantial refactoring (6-12 months). The validation and processing flows are deeply integrated with matching concepts.
But we don't know if alternative matching engines exist. Market research needed.
Alternative: Accept ongoing Matching Engine dependency even after switching application maintenance vendor.
**Knowledge transfer overlap: 6-12 months parallel run**
To reduce risk, we recommend 6-12 months where both old and new vendors operate in parallel. Old vendor maintains production, new vendor shadows and learns. Gradual feature transition. This is expensive (paying two vendors) but dramatically reduces risk.
**Total timeline: 12-24 months**
Highly uncertain. Could be faster if knowledge transfer goes smoothly and IaC licensing is negotiated. Could be slower if knowledge transfer fails or Matching Engine replacement is required.
**Estimated cost: €300-600K**
Educated guess based on:
- New vendor onboarding (3-6 person-months)
- Parallel vendor overlap (6-12 months at reduced capacity)
- IaC reconstruction or licensing
- Potential Matching Engine refactoring
**VERY LOW CONFIDENCE.** This needs detailed scoping and vendor proposals to validate.
**Critical unknowns:**
1. **Can independent vendor maintain the code?** - Unknown. Must test with pilot.
2. **Do alternative matching engines exist?** - Unknown. Market research needed.
3. **What does Smart AIM library license cost?** - Unknown. Negotiate with Spanish Point.
**Risk assessment:**
The highest risk is knowledge transfer viability. Everything else can be quantified, scoped, estimated. But if another vendor can't onboard to the code, the whole strategy fails.
**Mitigation: €10-20K pilot test.** Assign a small, low-risk feature to an independent vendor. Give them the source code, documentation, and a feature spec. See if they can deliver. See what questions they ask. See how Spanish Point responds to handover requests.
This is a €10-20K investment to de-risk a potentially €300-600K decision.
**Comparison to status quo:**
Option A (Vendor Switch):
- 12-24 months
- €300-600K
- High risk
- Uncertain outcome
- Full independence (if successful)
Option B (Improve Current Relationship):
- Immediate (contract renegotiation)
- Minimal cost (leverage existing contract)
- Medium risk (dependency continues)
- Proven platform
- Better terms, more transparency
**Our recommendation: Test knowledge transfer BEFORE committing to switch.**
Don't decide today. Run the pilot. Research matching engine alternatives. Negotiate better contract terms in parallel. Make the decision when you have data, not guesses.